# SOUTH ATLANTIC LNG WEST AFRICA LIMITED

# MINUTES OF STAFF MEETING

Date: 23rd March, 2026
Time: 9:00 am
Venue: Zoom meeting
Chair: Mr. Aniekan Nyah
Members Present:

- Mr. Aniekan

- Mr. Demola

- Mr. Ayo

- Mr. Amos

## 1. Opening

The meeting was called to order by Mr. Aniekan, who led the opening prayer.

## 2. Weekly Updates

### Mr. Amos

 Reported that he had a short meeting with the MD regarding the financial model.

 Confirmed that he has reviewed the EPC contract.

 Stated that he has sent his recommendations to the MD.

 Noted the presence of a clause on withholding tax.

 Highlighted that there is no defined pricing structure in the contract.

### Mr. Demola

- Commented on the EPC contract review.

- Identified that the address stated in the contract is incorrect.

- Raised concerns about the Force Majeure clause, specifically questioning:

  - Responsibility for damages under Force Majeure conditions.

  - Who will bear the associated costs.

- Recommended that withholding tax provisions should be properly incorporated into the contract.

Mr. Ayoade

- Reported he reviewed the EPC contract and recommended that:

- The tests should be monitored by a third party like ILF

- We should incorporate an LTSA (Long Term Service Agreement)

- We should use advanced tools for project scheduling

Mr. Aniekan

- Observed that the punch list period of 90 days is too long.

- Recommended reducing the punch list duration to 60 days.

- Noted that the indemnification section should be clearly included in the contract.

- Mentioned that they plan to inspect/check the office space.

- Added that some offers were sent over the weekend.

## 4. Adjournment

There being no further business, the meeting was adjourned at exactly 9:32am. To be reconvened on Wednesday, 25-03-2026

Prepared by:
Adewopo Oluwagbohunmi Ayoade