SOUTH ATLANTIC LNG WEST AFRICA LIMITED

MINUTES OF STAFF MEETING

Date: 24th April, 2026
Time: 9:00 am
Venue: Google Meeting.
Chair: Mr. Aniekan Nyah
Members Present:

- Mr. Aniekan

- Mr. Demola

- Engr. Akintunde

- Mr. Oluwatade

- Mr. Ayoade

1. Opening

The meeting was called to order by Mr. Aniekan, and he led the opening prayer.

2. Weekly Updates.

Mr. Tade

- Stated that he started the week by emailing Axxela and MSN.

- Discussed the research carried out on gas supply companies in the Free Trade Zone.

- Mentioned that he reached out to Loila to confirm what the penalty would be in the event of terminating the GSPA contract with MSN.

Mr. Ayoade

- Confirmed that he worked with Tade on the gas producers research.

Engr. Akintunde

- Confirmed that he has sent the EPC contract to the contractor, PCC.

- Mentioned that GELIAS reviewed the ILF contract and he is going to send the contract to ILF this morning.

Mr. Demola

- Spoke about land allocation at the Free Trade Zone (FTZ).

- Noted that the FTZ has provided requirements and cost for acquiring land

- Requested that a meeting be scheduled with the Director of FTZ.

Mr. Aniekan

Stated that he worked on the financial budget which he submitted this morning.

4. Adjournment

There being no further business, the meeting was adjourned at exactly 9:20am. To be reconvened on Monday, 27-04-2026

Prepared by:
Adewopo Oluwagbohunmi Ayoade

Mechanical Engineer