SOUTH ATLANTIC LNG WEST AFRICA LIMITED

MINUTES OF STAFF MEETING

Date: 29th April, 2026
Time: 9:00 am
Venue: Google Meeting.
Chair: Mr. Aniekan Nyah
Members Present:

- MD

- Mr. Aniekan

- Mr. Demola

- Engr. Akintunde

- Mr. Oluwatade

- Mr. Ayoade

1. Opening

The meeting was called to order by Mr. Aniekan, and he led the opening prayer.

2. Weekly Updates.

MD

- Asked the team to run through of the meeting held with the FTZ Director.

- Asked Engr. Akintunde about the PCC contract.

- Instructed that Engr. Akintunde should feel free to communicate with Mr. Nelson and work on closing on the PCC contract.

- Noted that the ILF contract commencement date should be on day the first review of PCC work (Design).

- Confirmed participation in the Axxela meeting scheduled for 12 PM.

- Instructed Tade to take the lead on the Axxela meeting, with Ayoade supporting.

Mr. Tade

- Confirmed that there is a meeting with Axxela scheduled for 12 PM.

Engr. Akintunde

- Stated that the PCC contract is review is ongoing, as PCC legal team is still working on the review of the document.

- Mentioned that ILF is not yet ready with the PMC contract.

- Raised concerns about possible issues with the timeline for the PMC contract.

Mr. Demola

- Took the team through the highlights of the meeting with the FTZ Director.

Mr. Aniekan

- Mentioned plans to check an office space property at Adetokumbo Ademola, VI.

4. Adjournment

There being no further business, the meeting was adjourned at exactly 9:30am. To be reconvened on Monday, 04-05-2026

Prepared by:
Adewopo Oluwagbohunmi Ayoade

Mechanical Engineer