# MEETING MINUTES

Date: 9th March, 2026
Time: 9:00 am
Venue: Zoom meeting
Chair: Mr. Aniekan
Members Present:

- Mr Demola

- Mr Ayo

- Mr Amos

## 1. Opening

The meeting was called to order by Mr. Aniekan, who began by asking team members to provide updates on activities carried out during the previous week.

## 2. Weekly Updates

- Mr. Amos reported that work is currently ongoing on the project budget preparation.

- Mr. Damola discussed the MDGIF documentation process, emphasizing that all project documents followed the MDGIF template requirements. He also reported the following: Engagement with a company called Rolling Energy. The need to continue discussions that started in December of the previous year. The company requested an NDA (Non-Disclosure Agreement). The NDA document has been sent to Mr. Lemo for review and verification.

- Mr. Demola further explained the process for opening the MDGIF Joint Account, noting that the team is currently waiting for:

- The Board Resolution document

- MDGIF account passport documentation

- Mr. Ayoade reported the response he received from two companies that do similar services as PCCN and shared the response received from them.

- Mr. Aniekan also stated that he has been working on securing an office space and discussing with the agents. Mr. Aniekan also suggested the creation of a WhatsApp group for staffs to be approved by MD and all staff were in agreement.

## 4. Adjournment

There being no further business, the meeting was adjourned at 9:20am.

Prepared by:
Adewopo Oluwagbohunmi Ayoade