# SOUTH ATLANTIC LNG WEST AFRICA LIMITED

# MINUTES OF STAFF MEETING

Date: 10th April, 2026
Time: 9:00 am
Venue: Google meets.
Chair: Mr. Aniekan Nyah
Members Present:

- Mr. Aniekan

- Mr. Demola

- Engr. Akintunde

- Mr. Ayo

## 1. Opening

The meeting was called to order by Mr. Aniekan, and Engr. Akintunde led the opening prayer.

## 2. Weekly Updates

### Engr. Akintunde

- Confirmed he has also been working on the EPC contract review.

- Proposed reaching out to ILF to determine the number of days required for design review.

- Suggested that the ILF contract should also be reviewed.

### Mr. Demola

- Stated that he would reach out to MD for provision of an ILF contact person to get information on how long it would take to review documents from the EPC contractors.

- Reported that the EPC contract had been reviewed with G-Elias during the week, along with a meeting involving 3F Capital.

- Mentioned that another meeting with G-Elias and 3FCapital has been scheduled for Tuesday.

- Noted that a reminder was sent to MSN requesting gas pricing, but no response was received; suggested placing a direct call to their representative.

- Added that he has contacted NGML, who indicated they would review and respond soon.

- Discussed plans to engage an insurance company with Engr Akintunde and confirmed a meeting has been scheduled for Wednesday.

- Raised the need to determine the cost of obtaining an all-risk insurance policy.

Mr. Ayoade

- Stated that a review has been ongoing on the EPC contract.

- Mentioned that a company has responded with unit cost pricing for each equipment for the LNG plant and a comparison should be done with PCC.

Mr. Aniekan

- Spoke about the current office space, noting that it has been taken.

- Mentioned that he has found another office space in Oniru.

- Mandated that attendance register should be always be signed.

- Also shared the approved email signature with the team.

## 4. Adjournment

There being no further business, the meeting was adjourned at exactly 9:28am. To be reconvened on Monday, 13-04-2026

Prepared by:
Adewopo Oluwagbohunmi Ayoade