SOUTH ATLANTIC LNG WEST AFRICA LIMITED

MINUTES OF STAFF MEETING

Date: 13th May, 2026
Time: 9:00 am
Venue: Google Meeting.
Chair: Mr. Aniekan Nyah
Members Present:

- Mr. Aniekan

- Mr. Ademola

- Engr. Akintunde

- Mr. Oluwatade

- Mr. Ayoade

1. Opening

The meeting was called to order by Mr. Aniekan, and he led the opening prayer.

2. Weekly Updates.

Mr. Tade

- It was noted that the gas purchase response from Axxela is being slow.

- The team is currently awaiting a response from Axxela.

Mr. Ayoade

- Spoke about the insurance meeting held yesterday.

- Noted that other insurances would be needed as opposed to our expectation.

- Confirmed that the minutes of the insurance meeting have been shared with the team.

Engr. Akintunde

- Discussed the EPC contract.

- Mentioned that the only outstanding issue delaying the finalization of the EPC contract is the agreement on commercial terms between the contractor and the company.

Mr. Ademola

- Spoke about the delay in receiving a response from Axxela.

- Suggested reaching out to MD to assist in escalating the matter internally within Axxela.

- Mentioned that MD would speak with the Mr. Tim concerning the closure of the contract this morning.

- Also stated that the MD mentioned 3F Capital is trying to provide a better deal regarding the gas purchase price and location.

Mr. Aniekan

- Spoke about the office space renovation.

- Mentioned that renovation activities would commence today, including:

- Painting

- Screeding

- Ceiling works

- Lighting installation

- Inverter installation

- Other related renovation works

4. Adjournment

There being no further business, the meeting was adjourned at exactly 9:25am. To be reconvened on Friday, 15-05-2026

Prepared by:
Adewopo Oluwagbohunmi Ayoade

Mechanical Engineer