SOUTH ATLANTIC LNG WEST AFRICA LIMITED

MINUTES OF STAFF MEETING

Date: 19th June, 2026
Time: 9:00 am
Venue: Google meets.
Chair: Mr. Aniekan Nyah
Members Present:

- MD

- Mrs. Adesina

- Mr. Aniekan

- Mr. Demola

- Engr. Akintunde

- Mr. Tade

- Mr. Ayoade

- Miss. Rofiat

- Miss. Tife

1. Opening

The meeting was called to order by Mr. Aniekan.

2. Weekly Updates.

Mrs. Adesina

- Requested Mr. Ademola to follow up on the confirmation of land allocation.

Miss. Tife

- Reported on ongoing work relating to company filing and documentation.

- Discussed the integration and utilization of OneDrive for document management.

- Confirmed that team members have commenced use of the OneDrive platform.

MD

- Instructed that all physical meetings should be postponed for the time being until the team is properly settled in the office.

- Requested that the Letter of Allocation be obtained before the next meeting.

Mr. Tade

- Provided an update on the request for the signed Term Sheet.

- Reported on the Gas Sales and Purchase Agreement (GSPA).

- Informed the team that the company is still expecting the signed Term Sheet and GSPA from Axxela.

Mr. Ayoade

- Spoke on insurance-related matters.

- Discussed the scheduling and proposal of meeting with our insurance brokers.

Engr. Akintunde

- Provided an update on the official assignment currently being handled by the team.

- Reported that land has been secured in the FTZ at Kwale.

- Informed the team that a meeting with ILF is scheduled for next week.

- Reported that the EPC contractor has sent a request for a site visit with the company's technical team.

- Provided feedback from a meeting with a representative of Axxela.

- Reported that the Axxela Gas Processing Plant remains under construction.

- Noted that the plant is expected to be completed before the end of the year.

Mr. Demola

- Reported progress on the official assignment.

- Confirmed that payment has been made for the land allocation.

- Confirmed that payment has also been made for the land survey.

- Informed the team that the receipt for the land allocation payment is expected to be received next week.

Miss. Rofiat

- Reported on follow-up activities with the bank regarding the company's sub-account.

- Provided updates concerning payments related to office renovation activities.

4. Adjournment

There being no further business, the meeting was adjourned at exactly 9:40am. To be reconvened on Monday, 22-06-2026

Prepared by:
Adewopo Oluwagbohunmi Ayoade

Mechanical Engineer