SOUTH ATLANTIC LNG WEST AFRICA LIMITED

MINUTES OF STAFF MEETING

Date: 22nd April, 2026
Time: 9:00 am
Venue: Google Meeting.
Chair: Mr. Aniekan Nyah
Members Present:

- Mr. Aniekan

- Mr. Demola

- Engr. Akintunde

- Mr. Oluwatade

- Mr. Ayoade

1. Opening

The meeting was called to order by Mr. Aniekan, and he led the opening prayer.

2. Weekly Updates.

Mr. Tade

- He has been working on the gas supply update with Axxela.

- Axxela has replied, and the team is currently awaiting further response/clarification.

Mr. Ayoade

- Mentioned that he has been working with Mr. Tade on the gas supply matter.

Engr. Akintunde

- Spoke about the introductory meeting with ILF held recently.

- Mentioned that:

- The team is waiting for ILF to draft the contract.

- This is required before reviewing the EPC contract.

- The contract must be signed with ILF first.

Mr. Demola

- Also spoke about the ILF meeting held yesterday.

- Raised concerns about:

- Delay in ILF response time.

Discussed the Free Trade Zone (FTZ):

- The team is considering purchasing land there for the project.

- Highlighted advantages:

- Reduced insecurity risks compared to the current community (issues with indigenes).

Mentioned that:

- He has spoken with the Director of the Free Trade Zone.

- He was told to send a Letter of Interest via email.

Mr. Aniekan

Stated that he has been working on finding an office space.

4. Adjournment

There being no further business, the meeting was adjourned at exactly 9:20am. To be reconvened on Friday, 24-04-2026

Prepared by:
Adewopo Oluwagbohunmi Ayoade

Mechanical Engineer