PROJECT QUALITY ASSURANCE PLAN (QAP)

Mini-LNG Infrastructure Project

Prepared for: Project Steering Committee (PSC)

Parties: MDGIF & South Atlantic LNG WA

In accordance with: Article 8 – Joint Venture Operating Agreement (JVOA)

1. Purpose

This Quality Assurance Plan (QAP) establishes the quality framework, procedures, and controls to ensure that the design, procurement, construction, commissioning, and operation of the Mini-LNG Facilities comply with Article 8 of the JVOA, applicable industry standards, approved engineering specifications, Good Industry Practices, and environmental and safety requirements.

2. Quality Policy Statement

The Parties commit to delivering safe, reliable, and efficient Mini-LNG infrastructure, ensuring full compliance with regulatory and contractual obligations, promoting continuous improvement and protecting personnel, assets, the environment, and customers.

3. Governance & Responsibilities

- Project Steering Committee (PSC): Approves the QAP and revisions, reviews quality reports, oversees compliance and approves corrective action strategies.

- Operator (South Atlantic): Develops and implements this QAP, ensures adherence to standards, conducts inspections and reporting, and implements corrective actions.

- MDGIF: Participates in audits, reviews compliance reports, and verifies adherence to JVOA standards.

- 3F CAPITAL: Project consultant

- Engineering, Procurement and Construction (EPC): Peiyang Chemical Equipment Co. (PCC)

- Quality Assurance Manager:

4. Engineering & Design Quality Control

All engineering designs shall comply with recognized LNG industry standards and regulatory requirements. Designs shall undergo internal technical review, independent verification where required and PSC approval prior to implementation.

5. Procurement Quality Standards

Suppliers and contractors shall be selected based on technical capability, certification, financial capacity, regulatory compliance history and relevant LNG experience. Factory Acceptance Tests (FAT), material certification review, and third-party inspections shall be conducted where applicable.

6. Quality Assurance During Deployment

All equipment shall undergo inspection and testing prior to installation. Installation shall follow manufacturer guidelines and approved engineering drawings. Commissioning shall include system integrity testing, leak detection, pressure testing, and performance validation. Commissioning reports shall be submitted to PSC.

7. Operational Quality Assurance Plan

Procedures shall be established for LNG quality testing including purity, pressure, moisture content and odorization where applicable. Regular sampling schedules, laboratory analysis procedures, equipment calibration and documentation shall be maintained. Non-compliance shall trigger containment measures, reporting to PSC, root cause analysis, corrective action implementation and follow-up verification.

- Testing Procedures includes:

- Online Continuous Monitoring

Installed analyzers shall provide real-time data for:

- Gas chromatography (GC) for composition analysis

- Moisture analyzers

- Pressure and temperature transmitters

Data shall be:

- Logged automatically into SCADA/DCS systems

- Archived for trend analysis

- Alarm-configured for out-of-spec conditions

- Routine Sampling Protocol

Sampling Frequency:

- Per production batch or at defined time intervals (e.g. every 4–8 hours)

- Prior to dispatch/loading

- After maintenance or system restart

Sampling Method:

- Use cryogenic sampling systems designed for LNG

- Ensure representative sampling (avoid vapor bias)

- Follow standardized LNG sampling procedures

- Use certified and calibrated sampling containers

- Laboratory Testing

Samples shall be analyzed using:

- Gas Chromatography (ASTM/ISO equivalent methods)

- Moisture analysis (Karl Fischer or equivalent)

- Sulfur analysis equipment

- Calorimetric calculations

All laboratory equipment shall:

- Be calibrated per manufacturer schedule

- Undergo periodic validation

- Maintain calibration certificates

- Monitoring and Data Management

### All testing and monitoring data shall be:

- Logged electronically

- Backed up securely

- Retained per regulatory requirements

- Available for PSC review upon request

Quality data shall be:

- Reviewed weekly for trends

- Assessed for early deviation indicators

- Included in monthly quality performance reports

- Verification and Validation Control

Test results shall be compared against:

- Approved LNG product specification sheet

- Regulatory limits

- Customer contractual quality requirements

Verification shall confirm:

- All parameters within tolerance limits

- No deviation from moisture or sulfur thresholds

- Acceptable heating value range

LNG shall only be approved for dispatch when:

- Test results are reviewed and signed off by authorized Quality Control personnel

- Out-of-spec results are investigated and resolved

- Compliance is formally documented

A Certificate of Quality (CoQ) shall be issued for each batch or loading event.

Out-of-Specification (OOS) Procedure

If LNG is found outside approved limits as established in the table below:

- Immediately halt dispatch

- Isolate affected batch

- Notify Operations Manager and Quality Lead

- Conduct root cause investigation

- Implement corrective action

- Re-test prior to release

- Report to PSC if material deviation

LNG Purity Specification

| Parameter | Unit | Specification Limit | Warning Limit | Critical Limit | Test Method Reference | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| Methane (CH₄) | mol% | ≥ 85.0 | < 85.0 | < 80 | ASTM D1945 (GC) | Primary component |
| Ethane (C₂H₆) | mol% | ≤ 10.0 | ≥ 9.0 | > 10.0 | ASTM D1945 | Controlled for heating value |
| Propane+ (C₃⁺) | mol% | ≤ 5.0 | ≥ 4.0 | > 5.0 | ASTM D1945 | Heavy hydrocarbon limit |
| Nitrogen (N₂) | mol% | ≤ 1.0 | 0.8 | > 1.0 | ASTM D1945 | Inert content limit |
| Carbon Dioxide (CO₂) | ppmv | ≤ 50 ppmv | 30 | > 50 | ASTM D1945 | Prevent freezing |
| Hydrogen Sulfide (H₂S) | ppmv | ≤ 4 ppmv | ≤ 2 ppmv | > 4 ppmv | ASTM D5504 | Corrosion & safety |
| Total Sulfur | ppmv | ≤ 30 ppmv | 20 ppmv | > 30 ppmv | ASTM D6667 | Environmental compliance |
| Oxygen (O₂) | ppmv | ≤ 10 ppmv | ≥ 7 ppmv | > 10 ppmv | ASTM D1945 | Safety limit |

Contaminants & Impurity Limits

| Parameter |  | Unit |  | Maximum Limit | Method |
| --- | --- | --- | --- | --- | --- |
| Water (Moisture) |  | ppmv |  | ≤ 1 ppmv | ASTM E1064 / Moisture Analyzer |
| Mercury (Hg) |  | µg/Nm³ |  | ≤ 0.01 | Specialized Analyzer |
| Particulate Matter |  | mg/Nm³ |  | No visible solids | Visual / Filtration |
| Oil Content |  | mg/Nm³ |  | ≤ 5 | Hydrocarbon analysis |

Odourization Requirements

LNG in storage is not odorized. Odourization occurs after regasification if delivered to distribution networks.

Physical Property Limits

| Parameter | Unit | Specification Limit | Critical Limit |  | Method |
| --- | --- | --- | --- | --- | --- |
| Higher Heating Value (HHV) | MJ/m³ | 37 – 42 | Outside 37–42 MJ/m³ | Calculated from GC |  |
| Lower Heating Value (LHV) | MJ/m³ | 33 – 38 | Outside 33–48 MJ/m³ | Calculated |  |
| Wobbe Index | MJ/m³ | 48 – 52 | Outside specified contractual band | Calculated |  |
| LNG Density | kg/m³ | 430 – 470 | < 430 | ISO 6578 |  |
| Storage Temperature | °C | -160 ± 5°C | Warmer than -145°C OR Colder than -175°C | Temperature Transmitter |  |
| Storage Pressure | barg | 0 – 5 barg | ≥ 5 barg | Pressure Transmitter |  |

NON-COMPLIANCE & CORRECTIVE ACTION PROCEDURE

A non-compliance event occurs when:

- Any parameter exceeds defined Critical Limits

- A Warning Level persists beyond 24 hours

- Analyzer failure prevents quality verification

- Required testing or documentation is incomplete

- A regulatory breach is identified

Immediate Response Protocol

- Detection

Deviation identified via:

- Online analyzer alarm

- Laboratory test result

- Manual observation

- Regulatory audit finding

- Immediate Containment

If Critical Level:

- Halt LNG dispatch immediately.

- Isolate affected batch or tank.

- Suspend further loading.

- Secure storage system.

Internal Notification Protocol

  - Immediate (Within 1 Hour)

Notify:

- Operations Manager

- QA Manager

- HSE Manager

  - Within 4 Hours (Major/Critical)

Notify:

- Project Director

- Commercial Manager (if customer impact possible)

  - PSC Notification

PSC must be notified if:

- Product delivered off-spec

- Deviation lasts >24 hours

- Regulatory reporting required

- Safety risk identified

- Financial exposure significant

PSC notification timeline:

- Initial alert: within 24 hours

- Detailed report: within 72 hours

Corrective Actions

- Technical Corrective Actions

Depending on cause:

- Adjust liquefaction parameters

- Increase fractionation efficiency

- Drying system regeneration

- Replace molecular sieve beds

- Repair or recalibrate analyzers

- Repair insulation (temperature deviation)

- Repair boil-off gas compressor

- Product Disposition

If LNG is non-compliant:

- Reprocess LNG

- Blend to specification (if allowed)

- Downgrade for alternative use

- Safely dispose per environmental regulation

Preventive Actions

- Revise operating parameters

- Update maintenance schedule

- Modify SOP

- Conduct retraining

- Install redundant analyzers

- Adjust alarm thresholds

Risk Mitigation Measures

To minimize recurrence:

•	Maintain internal targets tighter than regulatory limits

•	Implement real-time alarm escalation

•	Install analyzer redundancy

•	Conduct quarterly quality risk review

•	Perform annual third-party quality audit

- Operational Standards

Standard Operating Procedures (SOPs) shall govern facility operations, preventive maintenance,

equipment calibration, asset integrity management, environmental monitoring, and safety

management systems.

9. Emergency Response & Safety

An Emergency Response Plan (ERP) shall be implemented including shutdown procedures, hazard containment measures, communication protocols, and incident escalation procedures. Emergency procedures shall be periodically reviewed and approved by PSC.

10. Performance Monitoring

Continuous monitoring shall assess equipment reliability, efficiency indicators, downtime analysis, maintenance KPIs, and customer feedback. Quarterly performance reports shall be submitted to PSC.

11. Quality Control Audits

Internal audits shall be conducted biannually. External or joint audits shall be conducted annually or as directed by PSC. Audit findings shall include corrective action timelines and compliance verification.

12. Training & Certification

All relevant personnel shall receive appropriate technical training, certification where required, periodic refresher programs, and competency evaluations. Training records shall be maintained and made available for audit.

13. Documentation & Records

Comprehensive records shall include test reports, maintenance logs, equipment inspection records, supplier certifications, compliance documentation, and training records. Records shall be retained in accordance with regulatory requirements.

14. Continuous Improvement

The Parties shall foster continuous improvement through review of audit findings, operational lessons learned, performance enhancement initiatives and QAP updates subject to PSC approval.

15. Reporting Framework to PSC

The Operator shall submit monthly operational reports, quarterly performance summaries, incident reports within defined timelines, and annual quality compliance certification to the PSC.

16. Approval & Ratification

For MDGIF

Name:

Title:

Signature:

Date:

For South Atlantic

Name:

Title:

Signature:

Date: